CONFIDENTIAL

INDEPENDENT EXTERNAL SERVICE PROVIDER

TECHNOLOGY RISK ASSESSMENT REPORT

Cloud Pre-Implementation Review

BNM RMiT Paragraph 17.1 | Appendix 7 Part A Format

| Financial Institution | Bank Perdana Berhad |
| --- | --- |
| IESP Firm | CyberAssure Consulting Sdn Bhd |
| Engagement Reference | IESP-BPB-2026-001 |
| Engagement Type | Cloud Pre-Implementation Review (17.1) |
| Assessment Mode | Design Adequacy |
| Assessment Period | 1 January 2026 to 28 February 2026 |
| Report Date | 14 March 2026 |
| Report Status | FINAL |

This report is confidential and is intended solely for the use of Bank Perdana Berhad and Bank Negara Malaysia. Unauthorised distribution, copying, or disclosure of any part of this report is strictly prohibited.

# Disclaimer

This report has been prepared by CyberAssure Consulting Sdn Bhd ("CyberAssure" or "the IESP") for the exclusive use of Bank Perdana Berhad ("BPB" or "the Bank") and Bank Negara Malaysia ("BNM") in connection with the Bank's planned migration of critical systems to cloud infrastructure.

This report is prepared in accordance with the requirements of the Risk Management in Technology (RMiT) Policy Document (BNM/RH/PD 028-98, 28 November 2025), specifically Appendix 7 Part A (Report Format), and is intended to fulfil the pre-implementation assessment requirement under Paragraph 17.1.

The assessment was based on information provided by BPB, documentation reviewed, interviews conducted, and configurations observed during the assessment period. CyberAssure has not independently verified all information provided and does not accept liability for any inaccuracies in the information provided by the Bank.

This report represents a point-in-time assessment. The conclusions and opinions expressed herein are based on conditions observed during the assessment period and may not reflect changes occurring after the date of this report.

The scope of this engagement is limited to design adequacy assessment (pre-implementation). Operating effectiveness of controls has not been assessed as the systems are not yet in production.

# Table of Contents

Section 1  Financial Institution Details

Section 2  External Service Provider Details

Section 3  Scope of Assessment

3.1  Background and Business Context

3.2  Technology Description

3.3  Assessment Scope

3.4  Assessment Exclusions

Section 4  Technology Risk Assessment

4.1  Executive Summary

4.2  Assessment Methodology

4.3  Detailed Findings

4.4  Domain Assessment Summary

4.5  Compliance Summary

Section 5  Quality Assurance

5.1  Methodology

5.2  Sampling Approach

5.3  Peer Review

5.4  Limitations

Section 6  Authorised Signatory

Appendix I  Part C Negative Attestation Statement

Appendix II  Part B Confirmation Template

Appendix III  Part D Minimum Controls Summary

# Section 1: Financial Institution Details

| Name of financial institution | Bank Perdana Berhad |
| --- | --- |
| Company registration number | 199501018765 (351234-H) |
| Licensed under | Financial Services Act 2013 (Act 758) |
| Type of licence | Licensed Bank |
| Registered address | Level 42, Menara Perdana Jalan Sultan Hishamuddin 50050 Kuala Lumpur Malaysia |
| Type of application | Cloud service — New (Pre-Implementation) |
| Description of application | Migration of core banking middleware (CBS-Cloud), customer data analytics platform (CAP-Cloud), and API gateway to Amazon Web Services (AWS) public cloud infrastructure |
| Contact person | Encik Mohd Faizal bin Ahmad |
| Designation | Chief Information Security Officer (CISO) |
| Telephone number | +603-2033-8800 |
| Email address | mohd.faizal@bankperdana.com.my |

# Section 2: External Service Provider Details

| Name of external service provider | CyberAssure Consulting Sdn Bhd |
| --- | --- |
| Company registration number (SSM) | 201401034567 (1098765-U) |
| Registered address | Level 22, Menara CyberPoint Persiaran APEC 63000 Cyberjaya, Selangor Malaysia |
| Engagement reference | IESP-BPB-2026-001 |
| Engagement period | 1 January 2026 to 28 February 2026 |
| Report date | 14 March 2026 |
| Lead assessor | Ahmad Razif bin Mohd Noor |
| Designation | Director, Technology Risk Advisory |
| Professional qualifications | CISA, CISSP, CCSP |
| Telephone number | +603-8318-2200 |
| Email address | ahmad.razif@cyberassure.com.my |

## Engagement Team

| Name | Role | Professional Qualifications | Experience |
| --- | --- | --- | --- |
| Ahmad Razif bin Mohd Noor | Engagement Lead / Director | CISA, CISSP, CCSP | 15 years |
| Nurul Huda binti Ismail | Senior Consultant | CISA, CCSP, AWS Security Specialty | 8 years |
| Lim Kai Wen | Consultant | CCSP, AWS Solutions Architect Professional | 5 years |
| Siti Aminah binti Hassan | Quality Assurance Reviewer | CISA, CISM, CRISC | 18 years |

## Independence Confirmation

CyberAssure Consulting Sdn Bhd confirms that the engagement team members are independent of Bank Perdana Berhad. Specifically:

(a) No member of the engagement team holds any financial interest in Bank Perdana Berhad or any of its subsidiaries;
(b) No member of the engagement team has been employed by Bank Perdana Berhad within the preceding 24 months;
(c) CyberAssure Consulting has no other active engagements with Bank Perdana Berhad that could create a conflict of interest;
(d) CyberAssure Consulting was not involved in the design, implementation, or selection of the cloud services under assessment; and
(e) The engagement team has adequate understanding of the technology architecture, cloud service models, and the regulatory requirements of BNM RMiT.

# Section 3: Scope of Assessment

## 3.1 Background and Business Context

Bank Perdana Berhad ("BPB" or "the Bank") is a mid-sized Malaysian licensed commercial bank with total assets of approximately RM42 billion and 1,800 employees across 85 branches nationwide. As part of its Digital Transformation Strategy 2025-2028 (approved by the Board of Directors in September 2025), the Bank is undertaking a phased migration of selected critical systems to public cloud infrastructure.

The first phase of the migration programme involves three critical systems:

(i) Core Banking Middleware (CBS-Cloud) — the middleware layer connecting the Bank's Temenos T24 core banking system to digital channels, partner APIs, and internal applications. Currently hosted on-premises in the Bank's Cyberjaya data centre.

(ii) Customer Analytics Platform (CAP-Cloud) — a data analytics and machine learning platform used for customer segmentation, credit scoring, and campaign management. The platform processes personally identifiable information (PII) of approximately 2.1 million retail customers and 45,000 SME customers.

(iii) API Gateway — the centralised API management platform serving all digital banking channels (mobile banking, internet banking, open API for fintech partners).

The Bank has selected Amazon Web Services (AWS) as its primary cloud service provider, with the ap-southeast-1 (Singapore) region as the primary deployment location. Microsoft Azure Southeast Asia (Malaysia/Singapore) is designated as the secondary platform for disaster recovery purposes.

This migration is classified as a first-time adoption of public cloud for critical systems under BNM RMiT Paragraph 17.1, triggering the requirement for a pre-implementation IESP assessment. The Bank is required to consult BNM and submit the IESP report prior to production migration.

## 3.2 Technology Description

The target architecture deploys the three critical systems on AWS infrastructure with disaster recovery to Azure:

Compute and Application Layer: CBS-Cloud runs on Amazon EKS (Kubernetes) with containerised microservices across three Availability Zones. CAP-Cloud utilises Amazon SageMaker for ML model training and inference, with Amazon EMR for batch data processing. The API Gateway is deployed on Amazon API Gateway with AWS Lambda for serverless functions.

Database Layer: Amazon RDS Aurora PostgreSQL (Multi-AZ) for transactional data, Amazon Redshift for analytics data warehouse, Amazon DynamoDB for session management and caching.

Network Connectivity: AWS Direct Connect (2 x 10 Gbps circuits from two carriers) from Cyberjaya data centre to AWS Singapore. All inter-VPC traffic via AWS Transit Gateway. VPN backup over public internet with IPSec.

Security Services: AWS KMS with customer-managed keys (CMK) for encryption at rest. AWS Shield Advanced for DDoS protection. Amazon GuardDuty for threat detection. AWS CloudTrail and VPC Flow Logs for audit trail. AWS WAF for web application protection.

Disaster Recovery: Cross-platform DR to Microsoft Azure Southeast Asia using Azure Site Recovery and database replication. Target RTO of 4 hours and RPO of 1 hour for CBS-Cloud.

## 3.3 Assessment Scope

| Regulatory trigger | BNM RMiT Paragraph 17.1 |
| --- | --- |
| Engagement type | Cloud Pre-Implementation Review |
| Assessment mode | Design Adequacy (Pre-Implementation) |
| Control source | Appendix 10 Part A (7 governance areas) Appendix 10 Part B (14 control areas) Appendix 7 Part D (11 minimum control domains) |
| Platforms in scope | AWS ap-southeast-1 (Primary) Azure Southeast Asia (DR) |
| Critical systems in scope | 1. Core Banking Middleware (CBS-Cloud) 2. Customer Analytics Platform (CAP-Cloud) 3. API Gateway |
| Assessment period | 1 January 2026 to 28 February 2026 |
| Assessment levels | ORG: Organisation-level controls (assessed once) PLATFORM: Per CSP/platform (AWS + Azure) WORKLOAD: Per critical system (3 systems) |

## 3.4 Assessment Exclusions

End-user devices and branch network infrastructure

Third-party integrations beyond the CSP boundary (e.g., RENTAS, PayNet, FPX)

Business process and application logic controls within the T24 core banking system

Financial audit of the cloud migration programme budget

Operating effectiveness testing (this is a design adequacy assessment only — operating effectiveness will be assessed in the subsequent independent attestation engagement after production go-live)

Physical security of AWS and Azure data centres (reliance placed on SOC 2 Type II reports)

# Section 4: Technology Risk Assessment

## 4.1 Executive Summary

CyberAssure Consulting Sdn Bhd has completed its independent pre-implementation technology risk assessment of Bank Perdana Berhad's planned migration of three critical systems to AWS and Azure cloud infrastructure.

Overall Assessment: Satisfactory with Observations

Part C Opinion: Type B (With Exceptions)

The Bank has established a generally sound technology risk management framework for its cloud migration programme. Cloud governance structures are in place, CSP due diligence has been conducted, and foundational security controls are designed to meet the majority of Appendix 10 requirements.

However, the assessment identified two High-severity findings that represent material exceptions to the Part C negative attestation. These relate to the absence of a comprehensive cloud exit strategy (F-001) and the lack of a kill-switch mechanism for the AI/ML analytics platform (F-002). These gaps must be addressed before production go-live to ensure the Bank's cloud deployment meets the minimum regulatory expectations under BNM RMiT.

In addition, four Medium and two Low findings were identified across access controls, CSP assurance review, infrastructure-as-code security, incident response, skills management, and backup testing.

| Severity | Count | Finding References |
| --- | --- | --- |
| HIGH | 2 | F-001, F-002 |
| MEDIUM | 4 | F-003, F-004, F-005, F-006 |
| LOW | 2 | F-007, F-008 |
| Total | 8 |  |

## 4.2 Assessment Methodology

The assessment was performed using CyberAssure Consulting's IESP Assessment Methodology (IAM v3.1), which is aligned with ISACA IT Audit and Assurance Standards, ISO 27001:2022 audit practices, and the specific requirements of BNM RMiT Appendix 7 Part C.

The following assessment techniques were employed:

Documentary Review: Review of 72 documents including policies, architecture designs, configuration specifications, risk assessments, vendor agreements, and SOC 2 Type II reports.

Interviews: 16 interviews conducted with Bank personnel across CISO office, cloud engineering, application development, risk management, and IT operations.

Configuration Review: Examination of planned AWS and Azure configurations including IAM policies, network security groups, encryption settings, logging configurations, and infrastructure-as-code templates.

Architecture Walkthrough: Detailed walkthrough of the target architecture with the cloud engineering team covering compute, database, network, security, and DR components.

As this is a design adequacy assessment (pre-implementation), the assessment focused on whether controls are designed to meet regulatory requirements. Operating effectiveness testing (sampling of operational evidence, re-performance) was not performed and is not applicable at this stage.

## 4.3 Detailed Findings

F-001: Incomplete Cloud Exit Strategy    HIGH

| Domain | CLD-14 Exit Strategy |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 7(a) |
| Severity | HIGH |

Condition (What we found):

The Bank has not developed a comprehensive cloud exit strategy for its planned AWS deployment. Review of the Cloud Migration Programme documentation and interviews with the Cloud Programme Manager confirmed that:

(a) No documented cloud exit strategy exists. The Bank's "Cloud Exit Considerations" document (v0.1, dated October 2025) is a 2-page outline that does not constitute a strategy.
(b) No trigger events have been defined that would activate the exit process (e.g., CSP insolvency, regulatory direction, material breach of SLA, adverse BNM directive).
(c) No migration approach or technical methodology has been defined for extracting data and workloads from AWS.
(d) No timeline, resource requirements, or cost estimates have been prepared for an exit scenario.
(e) Contractual exit provisions are limited to standard AWS Customer Agreement terms with no bespoke exit support, data retrieval SLAs, or transition assistance clauses.

Criteria (What is required):

Appendix 10 Part B Area 7(a) requires financial institutions to develop an exit strategy during the planning phase of cloud adoption, not as an afterthought. The exit strategy must address trigger events, migration approach, timeline, resource requirements, and contractual provisions for exit support. This requirement exists to ensure the Bank can transition away from the CSP if circumstances require, without disruption to critical services.

Cause:

The cloud programme team prioritised migration design and security controls over exit planning. The programme plan allocates exit strategy development to Phase 3 (post-go-live), which does not satisfy the Appendix 10 requirement for exit planning during the pre-implementation phase.

Effect (Risk):

Without a comprehensive exit strategy, the Bank faces a dependency risk on AWS. In an adverse scenario (CSP failure, regulatory direction to exit, material contractual breach), the Bank would not have a tested, documented approach to migrate critical systems to an alternative provider or back to on-premises within an acceptable timeframe. This could result in prolonged service disruption, data loss, or regulatory non-compliance.

Recommendation:

Develop a comprehensive cloud exit strategy before production go-live, covering at minimum:
(i) Defined trigger events and decision criteria for activating exit;
(ii) Data retrieval methodology and technical migration approach;
(iii) Target destination (alternative CSP, on-premises, hybrid);
(iv) Timeline with milestones and dependencies;
(v) Resource requirements (personnel, infrastructure, budget);
(vi) Communication plan (internal stakeholders, BNM, customers);
(vii) Contractual negotiation with AWS for bespoke exit support and data retrieval SLAs;
(viii) Regular testing of exit procedures (annual tabletop exercise as a minimum).

| Management Response | Management acknowledges the finding. The cloud programme team will develop a comprehensive exit strategy as recommended. A dedicated workstream has been established under the Cloud Programme Director. Draft strategy to be completed by 30 April 2026 and submitted to BRTC for approval before production go-live. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 30 April 2026 |

F-002: No Kill-Switch or Suspension Capability for AI Analytics    HIGH

| Domain | CLD-17 Cybersecurity Operations / AI Governance |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 10(a) / Appendix 9, Item 2(c) |
| Severity | HIGH |

Condition (What we found):

The Customer Analytics Platform (CAP-Cloud) uses machine learning models hosted on Amazon SageMaker for credit scoring, customer segmentation, and campaign targeting. The assessment identified that:

(a) No documented mechanism exists to rapidly suspend or terminate the ML model inference service if adversarial behaviour, model drift, or biased outcomes are detected.
(b) No defined activation criteria or timeframes exist for triggering a service suspension (e.g., maximum time from detection to suspension).
(c) No fallback process has been documented for manual credit scoring and customer segmentation in the event the ML service is suspended.
(d) The Bank's AI Governance Framework (v1.0, December 2025) references a "circuit breaker" capability but this has not been translated into technical design or operational procedures.
(e) Model monitoring for bias and fairness is planned but not yet configured in the SageMaker Model Monitor service.

Criteria (What is required):

Appendix 10 Part B Area 10(a) requires adequate cybersecurity controls for cloud workloads including the ability to respond to and contain security incidents. Appendix 9 Item 2(c) requires financial institutions adopting AI/emerging technology to have the ability to suspend or terminate the service when risks materialise. A kill-switch capability is a fundamental safeguard for AI-driven financial services where model failures can directly impact customer outcomes and regulatory compliance.

Cause:

The CAP-Cloud system is being designed by a separate data science team that operates under a different governance structure from the cloud programme. The kill-switch requirement was identified in the AI Governance Framework but was not included in the CAP-Cloud technical requirements specification.

Effect (Risk):

Without a kill-switch capability, a compromised or malfunctioning ML model could continue making credit decisions or customer segmentation recommendations that are biased, inaccurate, or manipulated by adversarial inputs. This could result in unfair treatment of customers, incorrect credit assessments, regulatory sanctions, and reputational damage.

Recommendation:

Implement a kill-switch capability for the CAP-Cloud ML service before production go-live:
(i) Design and implement a technical mechanism to suspend ML model inference within defined timeframes (recommended: < 15 minutes from activation);
(ii) Define clear activation criteria covering model drift, bias detection, adversarial inputs, and anomalous output patterns;
(iii) Document and test a fallback process for manual credit scoring and customer segmentation;
(iv) Configure SageMaker Model Monitor for bias, data quality, and model quality monitoring with automated alerting;
(v) Include kill-switch activation in the Bank's incident response playbooks.

| Management Response | Management accepts the finding. The Data Science team and Cloud Engineering team will collaborate to design and implement the kill-switch mechanism. SageMaker Model Monitor configuration will be completed as part of the UAT phase. Fallback procedures will be documented and tested before go-live. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 15 May 2026 |

F-003: MFA Not Enforced for All Cloud API Access    MEDIUM

| Domain | CLD-16 Access Controls |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 9(a)(ii) |
| Severity | MEDIUM |

Condition (What we found):

Multi-factor authentication (MFA) is enforced for AWS Management Console access via the Bank's identity provider (Azure AD) with SAML federation. However, the assessment of the planned IAM configuration identified that:

(a) Programmatic API access via AWS CLI and SDKs is not subject to MFA enforcement;
(b) Twelve (12) service accounts are designed with long-lived access keys (IAM user credentials) without MFA conditions in the IAM policies;
(c) No IAM policy condition (aws:MultiFactorAuthPresent) is applied to restrict privileged API actions to MFA-authenticated sessions;
(d) The planned credential rotation period for service account access keys is 90 days, which exceeds best practice of using short-lived credentials.

Criteria (What is required):

Appendix 10 Part B Area 9(a)(ii) requires the financial institution to implement robust access controls for cloud environments including multi-factor authentication for all privileged access. Industry best practice (CIS AWS Foundations Benchmark v3.0) recommends eliminating long-lived credentials in favour of IAM roles with temporary credentials via AWS Security Token Service (STS).

Cause:

The cloud engineering team configured MFA for console access but did not extend the requirement to programmatic access paths. Service accounts were created using the legacy IAM user model rather than IAM roles with assumed role sessions.

Effect (Risk):

Compromised long-lived access keys could allow unauthorised programmatic access to cloud resources without MFA challenge. Service account credentials exposed through code repositories, logs, or workstation compromise could be used to access or modify cloud infrastructure.

Recommendation:

Enforce MFA for all cloud access including programmatic API access:
(i) Migrate service accounts from IAM users with access keys to IAM roles with temporary credentials via AWS STS;
(ii) Apply MFA condition (aws:MultiFactorAuthPresent) in IAM policies for all privileged actions;
(iii) Implement credential vaulting (e.g., AWS Secrets Manager, HashiCorp Vault) for any remaining service credentials;
(iv) Reduce credential lifespan — adopt short-lived credentials (< 1 hour) where possible.

| Management Response | Accepted. Cloud engineering team will redesign service account architecture to use IAM roles and STS. Target completion before production migration. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 30 April 2026 |

F-004: CSP SOC 2 Report Exceptions Not Assessed    MEDIUM

| Domain | CLD-04 CSP Certifications and Assurance |
| --- | --- |
| BNM Reference | Appendix 10, Part A, Area 4(b) |
| Severity | MEDIUM |

Condition (What we found):

The Bank obtained the AWS SOC 2 Type II report (covering the period 1 October 2024 to 30 September 2025) as part of its CSP due diligence process. However:

(a) The Bank has not reviewed or assessed the three (3) control exceptions noted in the SOC 2 report (relating to access provisioning timeliness, change management documentation, and physical access review frequency);
(b) Complementary User Entity Controls (CUECs) listed in the SOC 2 report have not been mapped to the Bank's own control environment;
(c) No formal assessment has been documented to evaluate the impact of the SOC 2 exceptions on the Bank's risk posture;
(d) The SOC 2 report review was treated as a "tick-the-box" exercise — the report was obtained and filed but not substantively analysed.

Criteria (What is required):

Appendix 10 Part A Area 4(b) requires the financial institution to assess CSP certifications and third-party assurance reports, including evaluation of any exceptions or qualifications noted therein. The Bank is expected to understand the implications of SOC 2 exceptions and implement CUECs to complement the CSP's control environment.

Cause:

The risk management team obtained the SOC 2 report but lacked the technical expertise to assess the exceptions and map CUECs. No formal process exists for CSP assurance report review.

Effect (Risk):

Unassessed SOC 2 exceptions could indicate control weaknesses at the CSP level that the Bank has not mitigated through its own controls. Unmapped CUECs mean the Bank may have gaps in controls that it is responsible for implementing.

Recommendation:

Establish a formal CSP assurance review process:
(i) Review all SOC 2 exceptions and document impact assessment on the Bank's risk posture;
(ii) Map all CUECs to the Bank's control environment and confirm implementation;
(iii) Document the review in a CSP Assurance Assessment memorandum;
(iv) Establish an annual process for SOC 2 report review and CUEC mapping.

| Management Response | Accepted. Risk management team will work with the CISO office to conduct a detailed review of the SOC 2 report exceptions and CUEC mapping. Will be completed before the BNM consultation submission. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 15 April 2026 |

F-005: IaC Templates Not Scanned for Security Misconfigurations    MEDIUM

| Domain | CLD-09 Cloud Application Delivery |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 2(c)(i) |
| Severity | MEDIUM |

Condition (What we found):

The Bank uses Terraform for infrastructure-as-code (IaC) to manage its AWS cloud infrastructure. Templates are version-controlled in a GitLab repository with peer review. However:

(a) No pre-deployment scanning for security misconfigurations is integrated into the CI/CD pipeline. Terraform plans are applied after code review but without automated security validation;
(b) Two recent staging deployments (January 2026) resulted in overly permissive security groups (0.0.0.0/0 ingress on port 443 to internal services) that were caught during manual review post-deployment;
(c) No policy-as-code framework (e.g., Open Policy Agent, Sentinel) is used to enforce security guardrails on infrastructure configurations;
(d) The Terraform state file is stored in S3 with encryption but access controls to the state bucket have not been reviewed against least-privilege principles.

Criteria (What is required):

Appendix 10 Part B Area 2(c)(i) requires secure configuration management for cloud deployments. Industry best practice requires IaC scanning as a mandatory gate in CI/CD pipelines to prevent security misconfigurations from reaching deployed environments.

Cause:

The cloud engineering team focused on functional correctness of IaC templates and did not integrate security scanning tools. The CI/CD pipeline was designed for speed of deployment rather than security validation.

Effect (Risk):

Without automated IaC scanning, security misconfigurations can be deployed to cloud environments undetected. Overly permissive security groups, unencrypted resources, or publicly accessible services could be deployed and remain undetected until the next manual review.

Recommendation:

Integrate IaC security scanning into the CI/CD pipeline as a mandatory gate:
(i) Deploy an IaC scanning tool (e.g., Checkov, tfsec, Bridgecrew) as a pipeline stage that must pass before Terraform apply;
(ii) Define a baseline security policy covering prohibited configurations (e.g., no public S3 buckets, no 0.0.0.0/0 security groups, encryption required);
(iii) Implement policy-as-code using OPA/Sentinel for custom security guardrails;
(iv) Review and restrict access to the Terraform state bucket.

| Management Response | Accepted. The DevOps team will integrate Checkov into the GitLab CI pipeline and define baseline security policies. Will be implemented before production deployment. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 30 April 2026 |

F-006: No Cloud-Specific Incident Response Procedures    MEDIUM

| Domain | CLD-21 Cyber Response and Recovery |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 14(a) |
| Severity | MEDIUM |

Condition (What we found):

The Bank has an established Cybersecurity Incident Response Plan (CIRP v4.2, revised November 2025) that covers its on-premises environment. However, the plan has not been updated to address cloud-specific scenarios:

(a) No cloud-specific incident response playbooks exist for scenarios such as AWS account compromise, cloud data exfiltration, CSP service outage, container escape, or cross-region failover;
(b) The escalation matrix does not include AWS support contacts, AWS Enterprise Support case creation procedures, or CSP incident coordination;
(c) No procedures exist for preserving forensic evidence in cloud environments (e.g., EBS snapshot before termination, CloudTrail log preservation, VPC Flow Log retention for investigation);
(d) The incident response team has not conducted a tabletop exercise or simulation for a cloud-specific incident scenario.

Criteria (What is required):

Appendix 10 Part B Area 14(a) requires the financial institution to establish cyber response and recovery capabilities specific to its cloud deployment. The Bank's existing IR procedures do not extend to the cloud environment and would be inadequate for cloud-specific incident scenarios.

Cause:

The CIRP was last revised before the cloud migration programme commenced. The incident response team has not yet been trained on cloud-specific incident handling. Cloud IR playbook development was deprioritised relative to migration activities.

Effect (Risk):

Without cloud-specific IR procedures, the Bank's ability to detect, contain, investigate, and recover from cloud security incidents is significantly impaired. Delays in incident response could result in extended data exposure, regulatory non-compliance with BNM notification timelines, and reputational damage.

Recommendation:

Develop cloud-specific incident response playbooks before production go-live:
(i) Cloud account compromise (IAM credential theft, root account access);
(ii) Cloud data exfiltration (S3 data exposure, database breach);
(iii) CSP service outage (regional or service-specific);
(iv) Container/workload compromise (EKS pod compromise, container escape);
(v) Cross-region DR failover activation;
(vi) Include AWS Enterprise Support escalation procedures;
(vii) Define forensic evidence preservation procedures for cloud;
(viii) Conduct a cloud-specific tabletop exercise within 30 days of production go-live.

| Management Response | Accepted. The CISO office will develop cloud-specific IR playbooks as recommended. A tabletop exercise will be scheduled within 30 days of production go-live. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 31 May 2026 |

F-007: Cloud Skills Gap Not Formally Assessed    LOW

| Domain | CLD-07 Skilled Personnel |
| --- | --- |
| BNM Reference | Appendix 10, Part A, Area 7(a)(ii) |
| Severity | LOW |

Condition (What we found):

The cloud operations team comprises four (4) engineers who will support the production cloud environment. While team members have relevant cloud experience, the assessment identified that:

(a) No formal skills gap analysis has been conducted against the competencies required for operating critical banking systems on AWS;
(b) Only one (1) of four (4) cloud engineers holds a CSP-specific certification (AWS Solutions Architect Associate);
(c) No structured training plan with certification targets has been established;
(d) The Bank's training budget for cloud skills for FY2026 has not been approved.

Criteria (What is required):

Appendix 10 Part A Area 7(a)(ii) requires the financial institution to ensure adequate skilled personnel for cloud operations. A formal skills gap analysis and training plan demonstrates the Bank's commitment to building and maintaining cloud competency.

Cause:

The cloud team was assembled from existing IT operations staff with some cloud experience. A formal competency assessment was not prioritised during the migration programme.

Effect (Risk):

Without a formal skills assessment and training plan, there is a risk that the cloud operations team may lack specific competencies required for secure and efficient operation of critical systems in the cloud. This is a Low-severity finding as the team has relevant experience but the gap is in formal documentation and structured development.

Recommendation:

Conduct a formal skills gap analysis and establish a training plan:
(i) Define required competencies for cloud operations (security, networking, database, containers, monitoring);
(ii) Assess each team member against the competency framework;
(iii) Establish certification targets (e.g., AWS Solutions Architect, AWS Security Specialty, CKA for Kubernetes);
(iv) Secure FY2026 training budget approval;
(v) Track and report progress quarterly to BRTC.

| Management Response | Accepted. HR and IT will collaborate on the skills gap analysis. Training plan to be developed and budget to be submitted for FY2026 Q2 approval. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 30 June 2026 |

F-008: Backup Restoration Not Yet Tested for Cloud Workloads    LOW

| Domain | CLD-12 Backup and Recovery |
| --- | --- |
| BNM Reference | Appendix 10, Part B, Area 5(a)(iii) |
| Severity | LOW |

Condition (What we found):

The Bank's backup strategy for the cloud workloads is defined and technically configured:

(a) AWS Backup is configured for automated daily backups of RDS Aurora, EBS volumes, and DynamoDB tables;
(b) Cross-region backup replication to Azure Southeast Asia is configured for DR purposes;
(c) Backup retention policies are defined (daily for 30 days, weekly for 90 days, monthly for 1 year).

However, backup restoration testing has not been conducted for any of the three cloud-hosted systems. No restoration test plan or schedule has been defined.

Criteria (What is required):

Appendix 10 Part B Area 5(a)(iii) requires backup and recovery controls including regular testing of restoration procedures. While the absence of restoration testing is understandable at the pre-implementation stage (systems are not yet in production), restoration testing must be completed before production go-live to validate the backup strategy.

Cause:

The backup configuration was completed as part of the infrastructure build. Restoration testing is planned for the UAT phase but has not yet been scheduled.

Effect (Risk):

Until restoration testing is completed, there is no assurance that backups can be successfully restored within the defined RTO/RPO targets. This is rated Low as it is acceptable at the pre-implementation stage but must be addressed before go-live.

Recommendation:

Conduct backup restoration testing for all three critical systems before production migration:
(i) Test full restoration from AWS Backup for each system;
(ii) Test cross-region restoration from Azure DR site;
(iii) Validate restored systems against data integrity checks;
(iv) Document test results and confirm RTO/RPO targets are achievable;
(v) Establish a quarterly restoration test schedule for post-go-live.

| Management Response | Accepted. Restoration testing will be conducted during the UAT phase (April 2026). Results will be documented and submitted as part of the go-live readiness assessment. |
| --- | --- |
| Agreed Action | Accepted. Remediation plan to be developed. |
| Target Completion Date | 30 April 2026 |

## 4.4 Domain Assessment Summary

The following table summarises the assessment conclusion for each control domain across Appendix 10 Part A, Part B, and Appendix 7 Part D.

### Appendix 10 Part A: Governance Areas

| Ref | Domain | BNM Ref | Conclusion | Finding |
| --- | --- | --- | --- | --- |
| CLD-01 | Cloud Risk Management | App10-A1 | Compliant |  |
| CLD-02 | Board and Senior Management Oversight | App10-A2 | Compliant |  |
| CLD-03 | Cloud Strategy | App10-A3 | Compliant |  |
| CLD-04 | CSP Certifications and Assurance | App10-A4 | Partially Compliant | F-004 |
| CLD-05 | Contractual Arrangements | App10-A5 | Compliant |  |
| CLD-06 | Data Governance | App10-A6 | Compliant |  |
| CLD-07 | Skilled Personnel | App10-A7 | Partially Compliant | F-007 |

### Appendix 10 Part B: Control Areas

| Ref | Domain | BNM Ref | Conclusion | Finding |
| --- | --- | --- | --- | --- |
| CLD-08 | Cloud Architecture and Design | App10-B1 | Compliant |  |
| CLD-09 | Cloud Application Delivery | App10-B2 | Partially Compliant | F-005 |
| CLD-10 | Cloud Data Protection | App10-B3 | Compliant |  |
| CLD-11 | Cloud Network Security | App10-B4 | Compliant |  |
| CLD-12 | Backup and Recovery | App10-B5 | Partially Compliant | F-008 |
| CLD-13 | Cloud Monitoring and Logging | App10-B6 | Compliant |  |
| CLD-14 | Exit Strategy | App10-B7 | Non-Compliant | F-001 |
| CLD-15 | Business Continuity Management | App10-B8 | Compliant |  |
| CLD-16 | Access Controls | App10-B9 | Partially Compliant | F-003 |
| CLD-17 | Cybersecurity Operations | App10-B10 | Non-Compliant | F-002 |
| CLD-18 | Vulnerability Management | App10-B11 | Compliant |  |
| CLD-19 | Change Management | App10-B12 | Compliant |  |
| CLD-20 | CSP Service Management | App10-B13 | Compliant |  |
| CLD-21 | Cyber Response and Recovery | App10-B14 | Partially Compliant | F-006 |

## 4.5 Compliance Summary

| Assessment Area | Total Domains | Compliant | Partially Compliant | Non-Compliant | Compliance % |
| --- | --- | --- | --- | --- | --- |
| Appendix 10 Part A (Governance) | 7 | 5 | 2 | 0 | 71% |
| Appendix 10 Part B (Controls) | 14 | 8 | 4 | 2 | 57% |
| Appendix 7 Part D (Minimum Controls) | 11 | 10 | 1 | 0 | 91% |
| Total | 32 | 23 | 7 | 2 | 72% |

The overall compliance rate of 72% reflects a Satisfactory with Observations position. The two Non-Compliant domains (Exit Strategy and Cybersecurity Operations/AI Governance) are the basis for the Type B (With Exceptions) Part C opinion. The seven Partially Compliant domains have gaps that are addressable before production go-live.

Part A Governance (6 of 7 Compliant): The governance framework for cloud adoption is generally well-established. The Board-approved cloud strategy, risk management framework, and contractual arrangements demonstrate appropriate governance oversight. The two partial compliance areas relate to CSP assurance review depth (F-004) and cloud skills formalisation (F-007).

Part B Controls (8 of 14 Compliant): Core technical controls for cloud architecture, data protection, network security, and monitoring are adequately designed. The material gaps in exit strategy (F-001) and AI kill-switch capability (F-002) are the primary concerns. Additional gaps in access controls (F-003), IaC security (F-005), incident response (F-006), and backup testing (F-008) are Medium/Low severity and addressable.

Part D Minimum Controls (10 of 11 Compliant): The minimum controls baseline is largely met. The one Partially Compliant domain relates to information security incident management (linked to the cloud-specific IR gap in F-006).

# Section 5: Quality Assurance

## 5.1 Methodology

This assessment was performed in accordance with the following standards and frameworks:

(a) BNM RMiT (BNM/RH/PD 028-98, 28 November 2025), specifically Appendix 7 Parts A, C, and D, and Appendix 10 Parts A and B;
(b) ISACA IT Audit and Assurance Standards (ITAAS);
(c) ISO 27001:2022 audit practices;
(d) CyberAssure Consulting's IESP Assessment Methodology (IAM v3.1).

The assessment methodology addresses the six requirements of Appendix 7 Part C:

Part C Requirement 1 (Independence): CyberAssure is an independent external service provider with no financial interest in, employment relationship with, or advisory role in the design or implementation of the systems under assessment. Independence confirmed in Section 2.

Part C Requirement 2 (Understanding): The engagement team demonstrated understanding of the proposed cloud services, data flows, system architecture, connectivity, and dependencies through detailed architecture walkthroughs, documentation review, and interviews.

Part C Requirement 3 (Comprehensiveness): The risk assessment covers all areas specified in Appendix 10 (21 governance and control areas) and Appendix 7 Part D (11 minimum control domains).

Part C Requirement 4 (Reporting): This report states the scope, methodology, findings, and remedial actions as required.

Part C Requirement 5 (Attestation): The Part C negative attestation is provided in Appendix I.

Part C Requirement 6 (Documentation): All supporting documentation, working papers, and evidence are maintained and available for BNM review upon request.

## 5.2 Sampling Approach

Judgmental (non-statistical) sampling was employed, which is appropriate for limited assurance engagements under ISACA standards. As this is a design adequacy assessment (pre-implementation), sampling was applied to documentary evidence rather than operational transactions.

Documents reviewed: 72 (policies, architecture documents, configuration specifications, risk assessments, vendor agreements, SOC 2 reports)
Interviews conducted: 16 (with Bank personnel across 6 functions)
Configuration reviews: Planned configurations for 3 critical systems across 2 CSPs
Architecture walkthroughs: 4 sessions covering compute, database, network/security, and DR architecture

## 5.3 Peer Review

In accordance with CyberAssure Consulting's quality assurance procedures and the requirements of BNM RMiT Appendix 7 Part C, this report has been subjected to independent peer review.

Peer Reviewer: Puan Siti Aminah binti Hassan
Designation: Partner, Technology Risk Advisory
Professional Qualifications: CISA, CISM, CRISC
Experience: 18 years in technology risk advisory and IESP assessments

The peer review covered:
(a) Adequacy of scope relative to regulatory requirements;
(b) Sufficiency and appropriateness of evidence gathered;
(c) Reasonableness of conclusions and findings;
(d) Compliance with Appendix 7 Part A reporting format;
(e) Accuracy and completeness of the Part C negative attestation.

The peer review was completed on 10 March 2026. All review comments have been addressed and incorporated into this final report.

## 5.4 Limitations

The following limitations apply to this assessment:

(a) Design adequacy only: This assessment evaluates whether controls are designed to meet regulatory requirements. Operating effectiveness of controls has not been assessed as the systems are not yet in production. A separate independent attestation engagement will be required to assess operating effectiveness after production go-live.

(b) Point-in-time assessment: The conclusions are based on conditions observed during the assessment period (1 January to 28 February 2026). Changes to the architecture, configurations, or control environment after this date are not reflected.

(c) Information reliance: The assessment relied on information provided by the Bank. While the engagement team exercised professional scepticism, CyberAssure has not independently verified all information provided.

(d) CSP physical controls: Physical security of AWS and Azure data centres was not directly assessed. Reliance was placed on SOC 2 Type II reports for CSP physical and environmental controls.

(e) Limited assurance: This engagement provides limited assurance (negative attestation) and does not constitute an audit opinion or reasonable assurance engagement.

# Section 6: Authorised Signatory

This report has been prepared and is issued under the authority of the undersigned.

________________________________________

Name: Ahmad Razif bin Mohd Noor

Designation: Director, Technology Risk Advisory

Firm: CyberAssure Consulting Sdn Bhd

Professional Qualifications: CISA, CISSP, CCSP

Date: 14 March 2026

# Appendix I: Part C Negative Attestation Statement

TYPE B ATTESTATION — WITH EXCEPTIONS

To: The Board of Directors, Bank Perdana Berhad
     Bank Negara Malaysia

Independent External Service Provider Negative Attestation Statement

Pursuant to the Risk Management in Technology (RMiT) Policy Document (BNM/RH/PD 028-98, 28 November 2025), Appendix 7 Part C, CyberAssure Consulting Sdn Bhd, as the appointed Independent External Service Provider, hereby provides the following negative attestation in respect of the technology risk controls assessment for Bank Perdana Berhad's planned migration of critical systems to cloud infrastructure.

Engagement Reference: IESP-BPB-2026-001
Assessment Period: 1 January 2026 to 28 February 2026
Assessment Mode: Design Adequacy (Pre-Implementation)
Systems Assessed: Core Banking Middleware (CBS-Cloud), Customer Analytics Platform (CAP-Cloud), API Gateway
Cloud Platforms: AWS ap-southeast-1 (Primary), Azure Southeast Asia (DR)

Attestation Statement:

Based on the procedures performed and the evidence obtained during the assessment period, except for the matters described below, nothing has come to our attention that causes us to believe that the technology risk management controls assessed are not designed to operate effectively in accordance with the requirements of BNM RMiT Appendix 10 and Appendix 7 Part D.

Material Exceptions:

1. F-001 — Incomplete Cloud Exit Strategy: The Bank has not developed a comprehensive cloud exit strategy as required by Appendix 10 Part B Area 7(a). No documented trigger events, migration approach, timeline, or resource requirements exist for an exit scenario. This represents a material gap in the Bank's preparedness to transition away from the CSP if required.

2. F-002 — No Kill-Switch or Suspension Capability for AI Analytics: The Customer Analytics Platform, which uses ML models for credit scoring and customer segmentation, has no documented mechanism to rapidly suspend the service if adversarial behaviour, model drift, or biased outcomes are detected, as required by Appendix 10 Part B Area 10(a) and Appendix 9 Item 2(c). This represents a material gap in the Bank's ability to control AI-driven financial services.

These exceptions are material but not pervasive. The remaining 30 of 32 assessed control domains are Compliant or Partially Compliant, with the Partially Compliant domains having gaps that are addressable before production go-live. Accordingly, a Type B (With Exceptions) opinion is issued rather than Type C (Adverse).

We recommend that the Bank remediates both material exceptions before production go-live and prior to seeking BNM approval for the cloud deployment.

________________________________________

Name: Ahmad Razif bin Mohd Noor

Designation: Director, Technology Risk Advisory

Firm: CyberAssure Consulting Sdn Bhd

Date: 14 March 2026

# Appendix II: Part B Confirmation Template

The following is the Appendix 7 Part B confirmation template for Bank Perdana Berhad to complete after remediation of the findings in this report. This confirmation is signed by the Bank's CISO or designated board committee chair and submitted to BNM as part of the cloud consultation package.

FORMAT OF CONFIRMATION
(APPENDIX 7 PART B)

To: Bank Negara Malaysia

Re: Cloud Pre-Implementation — Bank Perdana Berhad
Engagement Reference: IESP-BPB-2026-001

We, the undersigned, hereby confirm that in respect of the planned migration of critical systems (Core Banking Middleware, Customer Analytics Platform, API Gateway) to cloud infrastructure (AWS and Azure):

1. The cloud adoption is consistent with the Bank's strategic and business plans;

2. The Board of Directors and senior management understand and accept the responsibilities under the Risk Management in Technology (RMiT) Policy Document;

3. The technology risk management process is subject to appropriate Board oversight;

4. Appropriate security measures are in place to protect customer information and the Bank's technology assets in the cloud environment;

5. Adequate customer support services are in place for services delivered through the cloud platform;

6. Performance monitoring mechanisms have been established for the cloud services;

7. The cloud systems have been included in the Bank's contingency and business resumption plans;

8. Adequate resources (personnel, budget, infrastructure) are available to support the cloud deployment and ongoing operations;

9. Systems, procedures, and security measures will be regularly reviewed and updated to keep current with the evolving threat landscape and regulatory requirements.

________________________________________

Name: [To be completed by Bank Perdana Berhad]

Designation: [CISO / Board Risk & Technology Committee Chair]

Date: [To be completed after remediation]

# Appendix III: Appendix 7 Part D — Minimum Controls Summary

The following table summarises the assessment of the 11 minimum control domains specified in Appendix 7 Part D, which applies to all IESP engagements as a baseline.

## Item 1: Security Requirements

| Ref | Part D | Domain | Conclusion | Key Observations |
| --- | --- | --- | --- | --- |
| PD-01 | 1(a) | Access Control | Compliant | Robust access control framework designed. IAM policies, RBAC, and privileged access management controls are in place. MFA gap noted in F-003 but assessed under Appendix 10. |
| PD-02 | 1(b) | Physical and Environmental Security | Compliant | Reliance placed on AWS SOC 2 Type II report and Azure SOC 2 report for CSP physical security. Bank's Cyberjaya data centre (Direct Connect termination) has adequate physical controls. |
| PD-03 | 1(c) | Operations Security | Compliant | Cloud operations security controls are designed including change management, capacity management, and monitoring. IaC and operational procedures documented. |
| PD-04 | 1(d) | Communication Security | Compliant | Network security controls designed with encryption in transit (TLS 1.2+), Direct Connect with MACsec, VPN backup, and Transit Gateway for inter-VPC traffic. |
| PD-05 | 1(e) | Information Security Incident Management | Partially Compliant | Incident management framework exists but cloud-specific playbooks are not yet developed (linked to F-006). IR capability for on-premises is adequate. |
| PD-06 | 1(f) | Information Security Aspects of BCM | Compliant | Cloud DR architecture designed with cross-region/cross-platform redundancy. BCP updated to include cloud scenarios. Restoration testing pending (F-008). |

## Item 2: Online Transactions and Services

| Ref | Part D | Domain | Conclusion | Key Observations |
| --- | --- | --- | --- | --- |
| PD-07 | 2(a) | Customer Identity Authentication | Compliant | Multi-factor authentication for internet and mobile banking. Biometric and OTP authentication designed for cloud-hosted channels. |
| PD-08 | 2(b) | Transaction Authentication | Compliant | Transaction signing with OTP and push notification. Risk-based authentication for high-value transactions designed. |
| PD-09 | 2(c) | Segregation of Duties | Compliant | Role-based access control with maker-checker for administrative functions. Segregation between development, staging, and production environments. |
| PD-10 | 2(d) | Data Integrity | Compliant | Data integrity controls designed including database checksums, API input validation, and audit trail for data modifications. |
| PD-11 | 2(e) | Mobile Device Risks | Compliant | Mobile application security controls designed including certificate pinning, jailbreak/root detection, secure key storage, and runtime protection. |

Part D Minimum Controls Summary: 10 of 11 domains are Compliant. One domain (PD-05: Information Security Incident Management) is Partially Compliant due to the absence of cloud-specific incident response playbooks (linked to Finding F-006). The overall Part D compliance rate of 91% indicates a strong baseline control posture.

— END OF REPORT —